Risk Treatment Plan

Veltrixa ApS

| Document ID | PLAN-RTP-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Owner | ISMS Owner | Approver | CEO |
| Effective date | 26 July 2026 | Next review | 26 July 2027 |
| Classification | Internal / Portfolio | Status | Approved for portfolio use |

Portfolio note. This document is an illustrative ISMS artefact for the fictional company Veltrixa ApS. It demonstrates ISO/IEC 27001:2022 implementation logic; it is not evidence of certification or live operational performance.

# 1. Plan

The following actions reduce residual risks or close partial control implementation. Completion must be supported by the named evidence and followed by residual-risk reassessment.

| ID | Risk | Action | Owner | Due | Acceptance evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| T-01 | R-01; R-12 | Complete just-in-time privileged access and quarterly access certification. | Head of Engineering | 30 Sep 2026 | Approved design; implementation; access-review record; test evidence | In progress |
| T-02 | R-03 | Deploy cloud configuration policy-as-code and alerting for public exposure. | DevOps Lead | 31 Aug 2026 | Baseline; pipeline rule; alert test; remediation ticket | In progress |
| T-03 | R-08 | Complete critical-supplier assurance review and documented AWS exit/recovery scenario. | ISMS Owner | 31 Oct 2026 | Assessment; contract review; dependency map; tabletop record | Planned |
| T-04 | R-06 | Run role-based awareness training and phishing simulation; address repeat failures. | People Operations | 30 Sep 2026 | Attendance; results; follow-up actions | Planned |
| T-05 | R-10 | Validate monitoring coverage and incident-alert routing against critical scenarios. | DevOps Lead | 31 Aug 2026 | Coverage matrix; alert test; on-call evidence | In progress |
| T-06 | R-11 | Implement automated retention/deletion checks for customer content and logs. | Privacy Lead | 30 Nov 2026 | Retention rules; job logs; exception review | Planned |
| T-07 | R-02; R-07 | Perform quarterly restore and service-recovery exercise against RTO/RPO. | DevOps Lead | 30 Sep 2026 | Exercise plan; results; recovery timings; lessons | Planned |

# 2. Governance

The responsible owner updates status monthly and escalates forecast delay before the due date.

The ISMS Owner verifies evidence and coordinates residual-risk reassessment after completion.

Material changes to scope, due date or treatment require risk-owner approval; High residual-risk extensions require CEO approval.

Closed actions remain traceable to supporting records and the updated risk register.