Corrective Action Register

Veltrixa ApS

| Document ID | REG-CAR-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Owner | ISMS Owner | Approver | CEO |
| Effective date | 26 July 2026 | Next review | 26 July 2027 |
| Classification | Internal / Portfolio | Status | Approved for portfolio use |

Portfolio note. This document is an illustrative ISMS artefact for the fictional company Veltrixa ApS. It demonstrates ISO/IEC 27001:2022 implementation logic; it is not evidence of certification or live operational performance.

# 1. Register

| ID | Source | Nonconformity | Root cause | Correction / corrective action | Owner | Due | Status | Effectiveness review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA-01 | NC-01 / Q2 internal audit | Risk reviews lacked a consistently retained approval record. | Methodology specified frequency but the register had no review-evidence field or mandatory approval workflow. | Add review date, reviewer, evidence link and approval field; update methodology and test on four risks. | ISMS Owner | 31 Aug 2026 | Open | Sample four completed reviews and confirm traceability by 15 Sep 2026. |
| CA-02 | Objective OBJ-05 below target | Several actions were forecast to miss the planned internal milestone. | Owners received no automated reminder and status escalation was informal. | Introduce monthly action review and reminder workflow; document escalation rule. | ISMS Owner | 15 Sep 2026 | In progress | Two consecutive monthly reviews show ≥90% on-time forecast. |

# 2. Closure rule

An action is closed only when the immediate issue is controlled, the root cause has been addressed, required changes are implemented, evidence is retained and an independent or appropriately objective reviewer confirms effectiveness. Ineffective actions are reopened or replaced.